# GlycoLens Milestone 1 Summary

Prepared for Professor Haibo Yang | October 1, 2026

Status  Milestone 1 is complete as a technical-feasibility milestone. The required data, model, application, database, simulator, validation, and presentation evidence is in the repository.

# Results at a Glance

| Area | Verified Milestone 1 result |
| --- | --- |
| Dataset | T1D-UOM V1.0.4; 386,564 core rows; 17 participants; 927 strict meal windows from 3,884 valid meals. |
| Forecasting | Persistence adapter and pinned Chronos-2 run; 24 five-minute q10/q50/q90 points; target withheld. |
| Runtime | Chronos-2 closure rerun: 22.61 s load, 53.94 ms warm p50, 80.05 ms warm p95, 810.91 MiB peak RSS. |
| Application and database | Typed FastAPI-to-Next.js synthetic flow; accessible chart; 10 local Supabase tables; RLS; 20 pgTAP tests. |
| Simulation and validation | Pinned py-mgipsim scenario produced 288 samples twice with byte-identical output; 73 Python, 5 frontend, and 11 real simulator tests passed. |

# Completed and Remaining Work

| Completed for Milestone 1 | Remaining for Milestone 2 |
| --- | --- |
| Literature and model matrix Dataset audit and meal windows Leakage-safe forecast contract Persistence and Chronos-2 feasibility Synthetic API and forecast UI Local database and RLS Offline py-mgipsim scenario Validated milestone presentation | Freeze participant-aware splits Benchmark persistence versus Chronos-2 Measure accuracy and calibration Run insulin and nutrition context ablations Decide whether to add TimesFM Connect meal and nutrition input to real inference Persist forecasts and retrieve similar meals |

Important limit  Milestone 1 proves that the planned components can run together. It does not yet prove forecast accuracy, participant-level generalization, physiological realism, clinical value, or suitability for insulin dosing.

# Advisor Feedback Requested

Please confirm the primary evaluation metrics, whether uncertainty calibration is required, and whether TimesFM should remain optional while the end-to-end meal-to-forecast workflow is completed.

Repository  github.com/sourav1859/GlycoLens