## Slide 1
CSCI-788 CAPSTONE · MILESTONE 1
GlycoLens
Feasibility and Planning
Final Milestone 1 closure · September 29, 2026
Sourav Patil
Notes: Timing: 0:00–0:35.
GlycoLens Milestone 1 asked a feasibility question: can a leakage-safe meal-centered data pipeline, a pretrained forecasting model, a web visualization, a local database contract, and a virtual-patient simulator operate together as a defensible research foundation?
Today I will show what was completed, what the evidence supports, and what remains intentionally outside the claim.
Source: docs/planning/GlycoLens_06_Milestones_and_Schedule.md

## Slide 2
PROBLEM AND M1 OBJECTIVE
Why meal-centered forecasting is difficult
The problem
Post-meal glucose depends on recent CGM, insulin, meal composition, timing, activity, and individual context. Missing or misaligned data can make an apparently strong forecast misleading.
Milestone 1 objective
Prove technical feasibility with explicit temporal boundaries, one pretrained model, a typed API and browser chart, an executable database schema, and one reproducible simulation scenario.
Research-use only · uncertainty is visible · no insulin dosing or treatment recommendation
Notes: Timing: 0:35–1:15.
The core challenge is not only model selection. The dataset must be aligned so the model sees only information available at forecast time.
The product boundary is equally important: the interface communicates uncertainty and does not provide treatment or insulin-dose advice.
Source: docs/planning/GlycoLens_01_Updated_Project_Summary.md; docs/planning/GlycoLens_08_Risks_Safety_and_Scope.md

## Slide 3
SYSTEM ARCHITECTURE
A complete feasibility slice now exists
T1D-UOM
V1.0.4
Leakage-safe
meal windows
Forecast
adapters
FastAPI
contract
Next.js
visualization
Supabase/PostgreSQL
10-table schema · RLS · constraints · pgTAP
py-mgipsim
Pinned source · fixed scenario · deterministic output
Real research data stays local; public demo transport is identifier-free and synthetic.
Notes: Timing: 1:15–2:00.
The main vertical slice starts with the verified dataset, constructs leakage-safe meal windows, normalizes models behind one forecast contract, transports results through FastAPI, and renders them in Next.js.
Database and simulator feasibility were validated locally as adjacent boundaries. Neither real research rows nor local service credentials are committed.
Source: docs/planning/GlycoLens_04_Tech_Stack_and_System_Architecture.md; docs/reports/milestone-1-phase-4-api-visualization.md

## Slide 4
DATA AND MODEL EVIDENCE
The dataset supports a viable first experiment
62
audited CSV files
386,564
audited rows
3,884
valid loaded meals
927
eligible windows
23.87%
meal-window yield
Chart: Participant modality coverage
| CGM | Multimodal | All core modalities
Participants | 17 | 15 | 13
Chronos-2 feasibility
24-point CGM context → 24 q10/q50/q90 forecast points
Warm latency p50: 54.63 ms
Observed peak RSS: 810.83 MiB
Inference errors: 0
One-window smoke proves interface/runtime feasibility—not forecast accuracy or clinical validity.
Notes: Timing: 2:00–2:55.
The audit covered 62 files and 386,564 rows. Fifteen participants have CGM, nutrition, and at least one insulin modality; thirteen have all four core modalities.
Under the default two-hour history and two-hour target policy, 927 of 3,884 valid loaded meals became eligible windows, a 23.87 percent yield.
Chronos-2 produced the required 24-step quantile forecast on CPU. These runtime numbers are machine-specific and the single window does not establish model quality.
Sources: docs/reports/milestone-1-data-pipeline-implementation.md; docs/reports/milestone-1-phase-3-chronos2-smoke.md

## Slide 5
EXECUTABLE EVIDENCE
Application, database, and simulation paths work
API + PWA
24 history + 24 forecast points
5 tests · typecheck
Lint · production build
Local database
10 tables · RLS enabled
Clean reset · lint · 20 pgTAP tests
Chart: Pinned synthetic 24-hour scenario
| 0h | 2h | 4h | 6h | 8h | 10h | 12h | 14h | 16h | 18h | 20h | 22h | 24h
Simulated glucose | 108 | 107.98 | 107.97 | 107.95 | 136.04 | 129.94 | 112.07 | 110.7 | 136.69 | 114.96 | 122.24 | 127.63 | 107.63
288 samples · 5-minute grid · two runs were byte-identical · 106.62–141.78 mg/dL
Synthetic feasibility scenario only; not a therapy recommendation or validation of physiological realism.
Notes: Timing: 2:55–3:50.
The public demo uses a typed, identifier-free synthetic response. The browser renders observed history, median forecast, an uncertainty interval, and 30, 60, and 120 minute summaries.
The local database migration creates ten application tables with row-level security and constraints; a clean reset and all twenty pgTAP tests passed.
The pinned py-mgipsim run produced 288 five-minute samples. Two executions produced byte-identical JSON. The plotted values are synthetic and support only software feasibility.
Sources: docs/reports/milestone-1-phase-4-api-visualization.md; docs/reports/milestone-1-phase-5-local-database.md; docs/reports/milestone-1-phase-6-pymgipsim-scenario.md

## Slide 6
CLOSURE AUDIT
Every required Milestone 1 workstream has evidence
Workstream | Closure evidence | Status
Research plan | Literature, model matrix, evaluation protocol, architecture | PASS
Data | V1.0.4 provenance; 927 leakage-safe eligible windows | PASS
Model | Chronos-2 24-step q10/q50/q90 CPU smoke | PASS
Application | Typed FastAPI + accessible PWA forecast chart | PASS
Database | 10 tables; reset/lint; 20 pgTAP tests | PASS
Simulator | Pinned 288-point deterministic py-mgipsim scenario | PASS
Safety | No blocking finding; privacy and no-dosing controls | PASS
Presentation | RIT-branded editable deck with speaker notes | PASS
Closure decision: PASS — with documented research limitations carried into Milestone 2.
Notes: Timing: 3:50–4:40.
The final audit maps every required Milestone 1 workstream to a concrete artifact and validation result.
The closure decision is pass. This means the feasibility and planning milestone is complete; it does not mean the research system is clinically validated or production-ready.
The full test rerun and exact commands are recorded in docs/reports/milestone-1-closure-audit.md.

## Slide 7
MILESTONE 2 · DATA PIPELINE AND NUTRITION
Next: benchmark, integrate, and test context value
1
Benchmark
Evaluate persistence vs. Chronos-2 on participant-level splits with MAE, RMSE, calibration, and runtime.
2
Context ablation
Compare CGM-only, CGM + insulin, and CGM + insulin + nutrition under the same leakage-safe protocol.
3
Product integration
Implement meal/nutrition capture and connect validated forecast outputs without exposing research data.
Advisor input requested: confirm primary evaluation metrics and whether TimesFM should remain optional.
Notes: Timing: 4:40–5:30.
Milestone 2 should move from technical feasibility to comparative evidence. The first priority is a participant-level benchmark against persistence, followed by context ablations that quantify whether insulin and nutrition improve the forecast.
In parallel, the product workflow can add nutrition capture while preserving the research/application data boundary.
I would like advisor confirmation on the primary evaluation metrics and on whether a TimesFM comparison is worth the schedule cost now that Chronos-2 feasibility is established.
Source: docs/planning/GlycoLens_06_Milestones_and_Schedule.md; docs/planning/GlycoLens_05_Scientific_Method_and_Evaluation.md